| Project | Owner | Date | Version | Sponsor/Approval | Notes |
| --- | --- | --- | --- | --- | --- |

# How to use

This is the governance backbone for automation projects.

Gates follow the practical ‘pipeline’ from the book:

Problem → Process → Data → Controls → Economics → Pilot → Scale.

Use the Readiness Screener tool as Gate 0, then move gate by gate only when outputs are clearly met.

| Legend: | Priority | M = Must, S = Should |
| --- | --- | --- |
|  | Status | ☐ Open / In progress, ☑ Done |
|  | Risk | G = Green / A = Amber / R = Red |
|  | Evidence | Link, doc name, or location |

# Gates at a glance

| G0 Readiness | ☐ |  | G5 Economics | ☐ |
| --- | --- | --- | --- | --- |
| G1 Problem | ☐ |  | G6 Pilot ready | ☐ |
| G2 Process | ☐ |  | G7 Pilot complete | ☐ |
| G3 Data | ☐ |  | G8 Scale ready | ☐ |
| G4 Controls | ☐ |  | G9 Sustain/Close | ☐ |

# G0. Readiness (use Automation Pilot Readiness Screener tool)

Exit when: Readiness Screener is passed or gaps have interim controls; show who owns the fixes and timeline.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Readiness Screener completed (Process/Data/Controls/Support/ Economics) | M |  | ☐ |  |  |
| Blocking gaps closed or interim controls defined | M |  | ☐ |  |  |
| Pilot kept small/reversible if any Amber remains | S |  | ☐ |  |  |

G1. Problem defined

Exit when: One-line problem statement approved with baseline → target → time window and constraints noted.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Problem statement: baseline → target → time window | M |  | ☐ |  |  |
| Metric chosen from existing KPIs (e.g., FPY, OEE, picks/hr) | M |  | ☐ |  |  |
| Constraints documented (specs, shift pattern, line speed) | M |  | ☐ |  |  |
| Owner named; stakeholders listed | M |  | ☐ |  |  |

# G2. Process stable

Exit when: Best current method confirmed, stable across shifts (≥ 2 weeks); changeover & cycle time measured.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Current SOP updated to match reality; visual checks in place | M |  | ☐ |  |  |
| Cycle time and changeover measured; stable presentation | M |  | ☐ |  |  |
| Simple fixtures/5S; manual fallback path defined | M |  | ☐ |  |  |
| Workarounds removed where practical before automating | S |  | ☐ |  |  |

# G3. Data ready

Exit when: Inputs named with owners; last month’s values available; sample audit done and issues fixed/owned.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| One-page data list (inputs, source system, owner, refresh) | M |  | ☐ |  |  |
| Last month’s numbers retrieved with source/trace | M |  | ☐ |  |  |
| Sample audit on floor completed; defects logged/owned | M |  | ☐ |  |  |
| Definitions/unit conventions agreed (route times, calendars) | S |  | ☐ |  |  |

# G4. Controls & safety ready

Exit when: Stop conditions, interlocks, alarms, safe access, and ‘hand-back to manual’ documented and approved.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Controls list: interlocks, alarm thresholds, reset path | M |  | ☐ |  |  |
| Safe access & LOTO defined; risk review done | M |  | ☐ |  |  |
| Approver named in Safety/QA/Maintenance | M |  | ☐ |  |  |
| Cyber/remote access rules (if applicable) agreed | S |  | ☐ |  |  |

# G5. Economics ready

Exit when: TCO/payback view complete incl. integration, training, downtime, software, spares, upgrades / obsolescence; reversibility noted.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| TCO & NPV (T46) including all categories; sensitivity noted | M |  | ☐ |  |  |
| Utilization/seasonality considered; redeploy/undo plan | M |  | ☐ |  |  |
| Budget & resourcing aligned; simple ROI narrative | M |  | ☐ |  |  |
| Lease/modular option considered if cash tight | S |  | ☐ |  |  |

# G6. Pilot ready

Exit when: Pilot scope and success metrics defined; test plan, stop rule, and rollback ready; owners trained.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Pilot charter: scope, metric(s), time limit, stop rule | M |  | ☐ |  |  |
| Reversible setup/rollback plan within 1 week | M |  | ☐ |  |  |
| Before/after data capture plan; guardrail metrics | M |  | ☐ |  |  |
| Training plan for pilot team; on-call matrix | S |  | ☐ |  |  |

# G7. Pilot complete (decision)

Exit when: Pilot ran; results vs target confirmed; learning captured; clear Go/Stop/Iterate decision with rationale.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Results vs target; guardrails respected | M |  | ☐ |  |  |
| Issues log; fixes tried/owned; photos/video of final method | M |  | ☐ |  |  |
| SOP updated to winning method | M |  | ☐ |  |  |
| Decision recorded: Go / Stop / Iterate with reasons | M |  | ☐ |  |  |

# G8. Scale readiness

Exit when: Scale plan approved; method frozen; ownership, change control, and go-live readiness confirmed.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| Standardized method frozen (steps, settings, fixtures) | M |  | ☐ |  |  |
| Scale plan (sequence, resources, stabilization windows) | M |  | ☐ |  |  |
| Ownership table; on-call/escalation posted | M |  | ☐ |  |  |
| Change control & content governance defined | M |  | ☐ |  |  |
| Go-live checklist and spares/PMs ready | S |  | ☐ |  |  |

# G9. Sustain / Close

Exit when: Stabilized; KPIs sustained; handover complete; lessons learned and tracking; vendor items closed.

| Criterion | Priority | Owner | Status | Risk | Evidence / Link |
| --- | --- | --- | --- | --- | --- |
| KPIs meeting targets for agreed period; verification checks | M |  | ☐ |  |  |
| Handover package: SOPs, admin guides, spares, PM tasks | M |  | ☐ |  |  |
| Benefits tracking in place; cost model reflects run-rate | M |  | ☐ |  |  |
| Lessons learned captured; contracts/obligations closed | S |  | ☐ |  |  |