| Program / Project |  | Version |  |
| --- | --- | --- | --- |
| Site(s) / Line family |  | Owner |  |
| Rollout window |  | Sponsor |  |

| Check | Pass test | Evidence / link | Owner | Status |
| --- | --- | --- | --- | --- |
| Pilot method frozen | SOP/WI updated with final steps, settings, fixtures, visuals; control limits documented | SOP ID/date; photo/video links; control limits list |  | ☐ Pass ☐ Hold |
| Training content ready | Step photos/video and brief ready for operators, techs, and leaders | Training deck; short video; sign-off list template |  | ☐ Pass ☐ Hold |
| Replication sequence set | Wave plan prioritized; dependencies clear; one bottleneck at a time | Wave plan; dependency map |  | ☐ Pass ☐ Hold |
| Wave scope sized right | Start with one station/loop/ family; reversible in early waves | Wave brief; reversibility note |  | ☐ Pass ☐ Hold |
| Commissioning capacity | Named crew for install/test; protected windows scheduled | Resource plan; calendar holds |  | ☐ Pass ☐ Hold |
| Ownership per area named | On-site owner per line/shift; escalation chain posted | Ownership table; escalation poster |  | ☐ Pass ☐ Hold |
| Training plan scheduled | Shifts/roles covered; backfill arranged; assessment method defined | Training schedule; assessment sheet |  | ☐ Pass ☐ Hold |
| Master data template & owner | Routings/cycle times/items ready; per-wave owner accountable | MD template; owner list |  | ☐ Pass ☐ Hold |

| Gate | Pass test | Evidence / link | Owner | Status |
| --- | --- | --- | --- | --- |
| Integration test cases | WMS/MES/PLC test list per area; labels/IDs/traceability mapped | Test case set; sample labels; mapping sheet |  | ☐ Pass ☐ Hold |
| Safety sign-off per wave | RA updated; guarding/egress verified; E-stop/interlock test checklist ready | RA doc; test checklist; sign-off |  | ☐ Pass ☐ Hold |
| Alarm/controls governance | Alarm priorities defined; change approval named; bypass rules posted | Alarm list; change control note |  | ☐ Pass ☐ Hold |
| Spares & tools per area | Critical spares kitted; replenishment rule; special tools available | Spares list/locations; min/max rules |  | ☐ Pass ☐ Hold |
| On-call & vendor SLA aligned | Coverage by shift; vendor response times fit the plan; remote access approved/tested | Coverage matrix; SLA; remote-access approval |  | ☐ Pass ☐ Hold |
| Version control & rollback | Configs/images backed up; release notes; rollback images per wave | Repo link; backup log; release notes |  | ☐ Pass ☐ Hold |
| Budget/POs/lead-times ready | Capex/opex per wave funded; long-lead items ordered; delivery dates align | PO list; delivery schedule |  | ☐ Pass ☐ Hold |
| Benefits tracking owner | T51/metrics set per area; baseline captured; weekly review slot fixed | T51 links; baseline sheet; meeting invite |  | ☐ Pass ☐ Hold |
| 2-week / 8-week checks set | Verification checkpoints booked; sustain checklist ready | Calendar holds; sustain checklist |  | ☐ Pass ☐ Hold |

Rollout plan tracker

| Wave | Area / Line | Scope | Planned date | Actual date | Gate status | Owner | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |

Issues & actions (live)

| ID | Issue / risk | Impact | Owner | Due date | Status |
| --- | --- | --- | --- | --- | --- |

Benefits verification by area

| Area / Line | Metric | Baseline | Target | Actual (period) | Verified by | Date |
| --- | --- | --- | --- | --- | --- | --- |