Purpose

This pack provides templates for the Engineering Change Request (ECR), Engineering Change Order (ECO), and Engineering Change Noticification (ECN).

Use it to move a change from proposal to design, authorization, and verification.

When to use

- ECR – to propose a change based on a problem, risk, or opportunity.

- ECO – to define the approved change in detail and prepare release.

- ECN – to authorize execution, communicate effectivity, and verify closure.

Basic steps

1. Raise ECR and capture problem, scope, and expected benefit.

2. Review/triage and decide whether to proceed to ECO.

3. Complete ECO: affected items/revisions, documents, impact approvals, and effectivity strategy.

4. Release ECN with effectivity and disposition; assign tasks and owners.

5. Execute tasks; segregate old stock and update systems/documents.

6. Verify results and close (first build passes, docs updated, inventory dispositioned).

Definitions

• Effectivity — the point at which the new revision becomes active (date/time, work order, or lot).

• Disposition — treatment of existing material: use-to-exhaust, rework, scrap, or return.

• Intermix — unintended mixing of old/new versions; prevent with clear labeling and segregation.

Attachments

Link or attach controlled documents where referenced: drawings/specs, SOP/WI updates, BOM changes, tooling/program files, customer approvals.

Tips

- Keep one owner per change.

- Use the same identifiers (ECR/ECO/ECN) across all three parts.

- Record effectivity decisions with dates and responsible roles.

- Print the ECN task list for shopfloor briefings when needed.

Use this ECR to propose a change. Keep it concise and focused on problem, benefit, scope, and initial risk.

| ECR No. |  | Requestor |  |
| --- | --- | --- | --- |
| Date Raised |  | Department |  |
| Priority | Urgent / Standard | Customer Impact | Yes / No |
| Linked Issue / CAPA |  | Linked Product(s) |  |

1. Problem Statement & Driver

Describe the problem, defect, risk, or opportunity. Include data: defects, downtime, customer complaints, cost, safety, compliance.

2. Proposed Change (High Level)

Describe the change at a high level. What would be different? What alternatives were considered? Why this option?

3. Scope & Constraints

Products/SKUs, sites/lines, documents, suppliers in scope. Key constraints (tooling, materials, regulatory, timing).

4. Benefits & Costs (Initial Estimate)

| Category | Estimate | Basis / Assumption, Notes |
| --- | --- | --- |
| Quality/Compliance |  |  |
| Service/Lead time |  |  |
| Cost (Capex/Opex) |  |  |
| Safety/Environment |  |  |

5. Risks & Dependencies (Initial)

List known risks and dependencies; note any approvals or trials needed.

6. Decision (Triage)

| Decision | By | Date |
| --- | --- | --- |
| Reject / Defer / Request more info |  |  |
| Proceed to ECO (detailed design & planning) |  |  |

Use this ECO to define the approved change in detail (design, documents, routing) before release to ECN.

| ECO No. |  | Owner |  |
| --- | --- | --- | --- |
| Date Opened |  | Linked ECR |  |
| Change Class | Minor / Major | Customer Impact | Yes / No |
| Affected Site/Line |  | Target Release |  |

1. Detailed Change Description

Design/spec changes, drawings, documents, tooling/program changes. Attach or link controlled documents.

2. Affected Items & Revisions

| Item/Part | Current Rev | New Rev | Reason for Change | Attachments/Link |
| --- | --- | --- | --- | --- |

3. Impact Assessment & Approvals (Design Stage)

| Area | Impact (Y/N) | Owner | Approval/Date |
| --- | --- | --- | --- |
| BOM |  |  |  |
| Drawings/Specs |  |  |  |
| Tooling/Programs |  |  |  |
| Quality Plan/Inspection |  |  |  |
| Process/Routing/CT/OEE |  |  |  |
| Regulatory/Customer |  |  |  |
| IT Systems (ERP/PLM/MES) |  |  |  |

4. Effectivity Strategy

Define cutover logic: date/time, first-WO, or lot-based effectivity. Define disposition of old material (use-to-exhaust, rework, scrap, return).

5. Pre-Release Validation

| Validation Step | Evidence / Link | Result |
| --- | --- | --- |
| Design review complete |  |  |
| Trial/FAI completed as needed |  |  |
| Docs updated & controlled |  |  |
| Training material prepared |  |  |

6. ECO Approvals

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Engineering |  |  |  |
| Quality |  |  |  |
| Operations |  |  |  |
| Supply Chain |  |  |  |
| Customer (if required) |  |  |  |

Use this ECN to authorize and communicate approved design/process changes. Keep one owner per ECN.

Complete only the sections that apply.

| ECN No. |  | Originator |  |
| --- | --- | --- | --- |
| Date Opened |  | Change Type | Design/Process/Document/Supplier/Other |
| Linked ECR / ECO |  | Priority | Urgent / Std |
| Affected Site / Line |  | Customer Impact | Yes / No |

1. Change Summary

| Short title |  |
| --- | --- |
| Problem / Driver (why) |  |
| Description of change (what) |  |
| Scope (where) | products, SKUs, processes, documents |

Effectivity (when) — cutover date/time or use-to-exhaustion

| Old Part / Rev | New Part / Rev | Effectivity | Use-up / Disposition |
| --- | --- | --- | --- |
|  |  | Date/Time or First-Work-Order | Scrap / Rework / Use-to-Exhaust / Return |

2. Impact Assessment

| Area | Impact (Y/N) | Notes / Actions required |
| --- | --- | --- |
| BOM / Part Revisions |  |  |
| Drawings / Specs / SOPs / WI |  |  |
| Tooling / Fixtures / Programs |  |  |
| Quality Plan / Inspection / Calibration |  |  |
| Process / Routing / Cycle Time / OEE |  |  |
| Materials / Inventory / WIP / Rework |  |  |
| Supply Chain / Suppliers / ASN / Labels |  |  |
| Regulatory / Compliance / Customer Approval |  |  |
| IT Systems (ERP/PLM/MES) updates |  |  |

3. Risk, Containment & Rollback

| Risk | Containment / Mitigation | Owner / Due |
| --- | --- | --- |
| Intermix / mis-pick / wrong label |  |  |
| Quality escape / customer impact |  |  |
| Schedule slip / material availability |  |  |

4. Execution Plan

| Task | Owner | Due | Status |
| --- | --- | --- | --- |
| ERP/PLM: Create new item/rev; update BOM; set effectivity |  |  |  |
| Shopfloor: Train operators; update SOP/WI at point of use |  |  |  |
| Quality: Update plan; first-article/PPAP (if needed) |  |  |  |
| Inventory: Locate old stock; apply disposition; segregate |  |  |  |
| Suppliers: Communicate change; update PO/labels/ASN |  |  |  |
| Customer: Notify/approve (if contractually required) |  |  |  |

5. Verification & Closure

| Verification | Evidence / Link | Result |
| --- | --- | --- |
| First build passes per spec |  |  |
| Inventory audited and dispositioned |  |  |
| Docs updated (drawings, SOPs, WIs) |  |  |
| Labeling / ASN / customers updated |  |  |

6. Approvals

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Engineering |  |  |  |
| Quality |  |  |  |
| Operations |  |  |  |
| Supply Chain |  |  |  |
| Finance |  |  |  |
| Customer (if required) |  |  |  |